DEPI GRADUATION PROJECT

HOTEL BOOKING SYSTEM

FIRST SUBMISSION

Software Testing and Java Development Track

Prepared By

Abdelhamid Adel Abdelhamid Abdelrahman

Hesham Ibrahim El Sebaei Mohamed

Hesham Ahmed Fathy El Shanawy

Marwan Mohamed Mohamed Naguib

Mohamed Sameh El Sayed Mohamed Salam

Submission Date: 16 October 2026

# Declaration

We hereby declare that the work presented in this document entitled “Hotel Booking System” is the result of our own efforts as part of the DEPI Graduation Project. Any information, references, or resources used from external sources have been properly acknowledged and cited.

We confirm that this work has not been submitted wholly or partially for any other academic award and that all contributions by team members have been appropriately identified.

We understand that any act of plagiarism, falsification, or misrepresentation may result in disciplinary action according to the applicable academic and project regulations.

## Team Members

1. Abdelhamid Adel Abdelhamid Abdelrahman

2. Hesham Ibrahim El Sebaei Mohamed

3. Hesham Ahmed Fathy El Shanawy

4. Mohamed Sameh El Sayed Mohamed Salam

Date: ______________________________

# Project Approval and Signatures

This document has been reviewed and approved by the project team members for submission as the First Submission of the Hotel Booking System Graduation Project.

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Abdelhamid Adel Abdelhamid Abdelrahman | Project Planning, Requirements Engineering & User/Customer Management | ________________ | ____________ |
| Hesham Ibrahim El Sebaei Mohamed | Literature Review & Room Management | ________________ | ____________ |
| Hesham Ahmed Fathy El Shanawy | Stakeholder Analysis & Booking Management | ________________ | ____________ |
| Mohamed Sameh El Sayed Mohamed Salam | Project Proposal & Reports Module | ________________ | ____________ |

## Supervisor Approval

Supervisor Name: __________________________________________________

Signature: ______________________________    Date: __________________

Comments: ________________________________________________________

___________________________________________________________________

# Document Information

| Field | Details |
| --- | --- |
| Project Name | Hotel Booking System |
| Document Title | First Submission – Project Proposal, Planning & Management, Literature Review, and Requirements Gathering |
| Version | 1.0 |
| Prepared By | Hotel Booking System Project Team |
| Submission Date | 16 October 2026 |
| Track Name | DEPI – Software Testing and Java Development |

# Revision History

| Version | Date | Description | Author |
| --- | --- | --- | --- |
| 1.0 | 16 October 2026 | Initial first-submission document covering proposal, planning, literature review, and requirements gathering. | Project Team |

# Table of Contents

The contents list below is provided as a Word-friendly guide. To create an automatically updating table of contents in Microsoft Word, select References → Table of Contents after opening the document, or right-click an inserted table and choose Update Field.

1. Project Proposal

1.1 Introduction

1.2 Problem Statement

1.3 Project Objectives

1.4 Project Scope

2. Project Planning & Management

2.1 Team Roles & Responsibilities

2.2 Project Plan

2.3 Gantt Chart & Project Timeline

2.4 Risk Assessment & Mitigation Plan

2.5 Key Performance Indicators (KPIs)

3. Literature Review

3.1 Review of Existing Platforms

3.2 Comparative Analysis

3.3 Lessons Learned and Conclusion

4. Requirements Gathering

4.1 Stakeholder Analysis

4.2 User Stories

4.3 Use Cases List

4.4 Functional Requirements

4.5 Non-Functional Requirements

5. Team Contribution Summary

6. Shared Responsibilities

7. Submission Checklist

8. Project Approval

# 1. Project Proposal

Prepared By: Mohamed Sameh El Sayed Mohamed Salam

## 1.1 Introduction

The Hotel Booking System is a Java-based application intended to organize essential hotel operations in one central system. Its planned capabilities include user account management, room management, customer records, reservations, booking modifications and cancellations, reports, and dashboard statistics. The project is being developed as part of the DEPI Graduation Project in the Software Testing and Java Development Track.

Hotels that depend on paper records or disconnected spreadsheets may experience slow information retrieval, duplicated records, inconsistent updates, and limited visibility into occupancy and booking activity. A centralized application can help staff retrieve information more consistently and manage day-to-day work through a defined set of functions.

The project also emphasizes software quality. Requirements will be documented before implementation, and the team plans to use manual testing, integration testing, system testing, and Selenium-based automation where appropriate. GitHub will support source-code collaboration, Jira will support task and defect tracking, and JUnit will support automated unit-level checks.

## 1.2 Problem Statement

Manual or fragmented hotel booking processes create operational risks and make it difficult to maintain a dependable view of room availability and reservation status. Common problems include:

Double bookings when availability information is not updated consistently.

Data-entry errors or duplicate customer and reservation records.

Slow searching for rooms, customer details, and booking history.

Inconsistent handling of booking changes and cancellations.

Limited ability to produce timely booking, room, and occupancy reports.

Difficulty tracing defects, responsibilities, and changes when work is distributed across a team.

The proposed system addresses these issues by defining a common workflow for account, room, customer, and booking management, with reporting functions for authorized staff.

## 1.3 Project Objectives

Automate the main room reservation, modification, and cancellation activities.

Support user registration, login, logout, and profile management.

Provide room-management operations, including adding, editing, deleting, searching, and viewing rooms.

Maintain customer records and make relevant booking information easier to retrieve.

Reduce the risk of overlapping reservations through availability validation.

Provide booking and room reports with dashboard statistics for management use.

Apply planned testing activities and document defects and fixes to improve quality.

Use shared project tools and clear task ownership to support coordinated delivery.

## 1.4 Project Scope

### In Scope

User management: registration, login, logout, and profile management.

Room management: add, edit, delete, search, and view room information.

Booking management: create reservations, modify bookings, cancel bookings, and view booking history.

Customer management: add, edit, search, and view customer records.

Reports and dashboard: booking reports, room reports, and summary statistics.

Collaborative database design and implementation as a shared team responsibility.

Quality activities: test-case creation, manual testing, integration testing, system testing, Selenium testing, bug reporting, and bug fixing.

### Out of Scope

Real online payment processing.

Development of a separate native mobile application.

Integration with third-party booking marketplaces or external booking APIs.

Management of multiple hotel properties or hotel chains.

Advanced marketplace features such as map-based discovery, promotions, and multi-currency support unless formally approved as later extensions.

The scope may be refined through the team's change-management process. Any change should be reviewed for its effect on deadlines, complexity, and the agreed first-submission requirements.

# 2. Project Planning & Management

Prepared By: Abdelhamid Adel Abdelhamid Abdelrahman

## 2.1 Team Roles & Responsibilities

The team uses defined module ownership to make accountability clear while retaining shared responsibility for integration, documentation, and quality activities.

| Team Member | Planning / Analysis Responsibilities | Assigned System Area |
| --- | --- | --- |
| Abdelhamid Adel Abdelhamid Abdelrahman | Project Planning & Management; Requirements Engineering; Functional Requirements; Non-Functional Requirements; Risk Assessment; KPIs Definition & Tracking; Team Roles & Responsibilities; GitHub Repository Management | User Management (Register, Login, Logout, Profile Management) |
| Hesham Ibrahim El Sebaei Mohamed | Literature review, competitor analysis, comparison of existing systems | Room Management: add, edit, delete, search/view rooms |
| Mohamed Sameh El Sayed Mohamed Salam | Introduction, problem statement, objectives, scope | Reports & Dashboard: booking reports, room reports, statistics |
| Hesham Ahmed Fathy El Shanawy | Stakeholder analysis, user stories, use cases list | Booking Management: book, modify, cancel, booking history |
| Marwan Mohamed Mohamed Naguib | ------------------------ | Customer Management (Add, Edit, Search, View Customer Records) |
| GitHub Repository Management : Abdelhamid Adel Abdelhamid Abdelrahman is responsible for repository organization, branch management, merge coordination, and version control activities. |  |  |

## 2.2 Project Plan

### 2.2.1 Project Overview

The project aims to deliver a working Java-based hotel booking application within the agreed academic schedule. The work is divided into manageable phases, with each phase producing reviewable outputs. The planning baseline uses the milestone dates supplied by the team and treats detailed start dates as proposed working dates.

### 2.2.2 Project Phases and Deliverables

| Phase | Main Activities | Expected Deliverables |
| --- | --- | --- |
| 1. Planning & Requirements | Confirm objectives, scope, stakeholders, user stories, requirements, risks, schedule, and roles. | First-submission document and approved requirements baseline |
| 2. System Analysis & Design | Clarify workflows, module boundaries, data needs, and system-level design decisions. | Analysis and design documentation |
| 3. Implementation | Develop assigned Java modules and coordinate shared data and integration needs. | Integrated application features and database components |
| 4. Testing & Quality Assurance | Create and execute test cases; perform manual, integration, system, and Selenium testing as appropriate. | Test records, defect reports, retest evidence |
| 5. Documentation | Maintain project records, user-facing guidance, and technical notes. | Updated project documentation |
| 6. Final Presentation | Prepare a concise demonstration and explain objectives, scope, implementation outcomes, and testing. | Presentation materials and project demonstration |

### 2.2.3 Milestones

| Milestone | Deadline | Completion Evidence |
| --- | --- | --- |
| Planning & Requirements | 16 October 2026 | First-submission sections assembled and reviewed |
| System Analysis & Design | 6 November 2026 | Analysis and design deliverables reviewed |
| Implementation | 30 November 2026 | Agreed core modules integrated to the planned level |
| Final Testing & Presentation | 4 December 2026 | Testing summary, resolved priority defects, and presentation ready |

### 2.2.4 Communication Plan

| Communication Activity | Frequency | Purpose / Record |
| --- | --- | --- |
| Team check-in | At least weekly; more often near milestones | Review progress, blockers, dependencies, and upcoming work |
| Shared messaging channel | As needed | Quick questions, coordination, and urgent updates |
| Jira task review | At each check-in | Keep owners, status, priority, due dates, and defects visible |
| GitHub review | Whenever code is shared or integrated | Track changes, branches, commits, and merge decisions |
| Document review | At each submission milestone | Check consistency, completeness, and formatting |

### 2.2.5 Monitoring and Tracking Strategy

Progress will be reviewed against the milestone plan and task status recorded in Jira. Each task should have an owner, a clear completion condition, and a realistic due date. GitHub history and pull requests will be used to review code collaboration. Blocked or overdue tasks should be raised early so that the team can adjust priorities, seek help, or redistribute work. Before a milestone, the team will review deliverables against the submission checklist.

### 2.2.6 Change Management Process

Record the requested change and the reason for it.

Assess its effect on scope, schedule, dependencies, testing, and documentation.

Discuss the change with affected team members and the project supervisor when required.

Approve, defer, or reject the change and record the decision.

Update the requirements, task board, and schedule when a change is approved.

Verify the changed behavior and update relevant test cases and documentation.

## 2.3 Gantt Chart & Project Timeline

The detailed start dates below are proposed planning dates; the four milestone deadlines are the team's stated submission dates.

| Task | Start Date | End Date | Responsible |
| --- | --- | --- | --- |
| Planning & Requirements | 1 October 2026 | 16 October 2026 | All team members |
| System Analysis & Design | 17 October 2026 | 6 November 2026 | All team members |
| Implementation | 7 November 2026 | 30 November 2026 | Assigned module owners |
| Testing, Documentation & Fixes | 20 November 2026 | 3 December 2026 | All team members |
| Final Presentation | 4 December 2026 | 4 December 2026 | All team members |

| Activity | 1–16 Oct | 17 Oct–6 Nov | 7–30 Nov | 1–4 Dec |
| --- | --- | --- | --- | --- |
| Planning & Requirements | ■ |  |  |  |
| System Analysis & Design |  | ■ |  |  |
| Implementation |  |  | ■ |  |
| Testing & Quality Assurance |  |  | ■ | ■ |
| Documentation & Presentation |  |  |  | ■ |

Legend: ■ = planned activity. Testing and documentation overlap with implementation to allow early defect discovery and timely preparation of submission materials.

## 2.4 Risk Assessment & Mitigation Plan

Risk levels are initial planning estimates. The team should review each risk during check-ins, assign an owner, and update status as project conditions change.

| Risk ID | Risk Description | Impact | Probability | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| R1 | Schedule slippage | High | Medium | Break work into small tasks, review deadlines weekly, and prioritize critical-path work. |
| R2 | Unclear or changing requirements | High | Medium | Maintain an agreed requirements baseline and assess proposed changes before approval. |
| R3 | Communication gaps | Medium | Medium | Hold regular check-ins and record key decisions and task ownership. |
| R4 | Git merge conflicts | Medium | Medium | Use feature branches, small commits, frequent pulls, and peer reviews. |
| R5 | Database inconsistency | High | Medium | Agree on shared data definitions, document changes, and validate database operations. |
| R6 | Module integration failure | High | Medium | Define module interfaces early and integrate incrementally. |
| R7 | Room availability logic defect | High | Medium | Create boundary and overlap test cases for dates and reservation states. |
| R8 | Security weakness in account handling | High | Low | Restrict privileged actions, validate input, and avoid storing plain-text passwords. |
| R9 | Insufficient testing time | High | Medium | Start test planning early and reserve time for regression testing. |
| R10 | Critical defect found late | High | Medium | Test core workflows early and prioritize defects by severity. |
| R11 | Uneven workload distribution | Medium | Medium | Review task load and reassign work when necessary. |
| R12 | Team member unavailable | Medium | Low | Keep notes and use shared documentation so another member can assist. |
| R13 | Documentation inconsistency | Medium | Medium | Use common terminology, templates, and milestone-based reviews. |
| R14 | Unrealistic feature expansion | High | Medium | Prioritize agreed core features and move optional ideas to future work. |
| R15 | Tool or environment problems | Medium | Medium | Document setup requirements and maintain a shared troubleshooting record. |
| R16 | Data loss or accidental overwrite | High | Low | Use version control, backups for important data, and review before destructive changes. |
| R17 | Poor performance on larger data sets | Medium | Low | Test representative data volumes and review slow operations if observed. |
| R18 | Presentation or demonstration failure | Medium | Low | Prepare a rehearsed demonstration and a backup sequence or screenshots. |

## 2.5 Key Performance Indicators (KPIs)

The following targets are proposed management thresholds for tracking progress. They should be interpreted consistently and reviewed as the project develops.

### 2.5.1 Project KPIs

| KPI Name | Target Value | Measurement Method |
| --- | --- | --- |
| Milestone Completion Rate | 100% by each deadline | Completed milestones ÷ planned milestones × 100 |
| Task Completion Rate | At least 90% per review cycle | Completed tasks ÷ planned tasks × 100 |
| Schedule Variance | No unapproved milestone delay | Compare actual completion dates with baseline dates |

### 2.5.2 Development KPIs

| KPI Name | Target Value | Measurement Method |
| --- | --- | --- |
| Core Feature Completion | 100% of agreed core features | Accepted core features ÷ planned core features × 100 |
| Module Integration Progress | All assigned modules reviewed before final testing | Track integration status in Jira and GitHub |
| GitHub Activity | Regular, traceable commits by module owners | Review commit and pull-request history weekly |

### 2.5.3 Testing KPIs

| KPI Name | Target Value | Measurement Method |
| --- | --- | --- |
| Test Case Pass Rate | At least 90% before final submission | Passed test cases ÷ executed test cases × 100 |
| Critical Defect Resolution | 100% of critical defects addressed or formally reported | Review defect status and retest evidence |
| Defect Retest Coverage | 100% of fixed defects retested | Retested fixed defects ÷ fixed defects × 100 |

### 2.5.4 Team Collaboration KPIs

| KPI Name | Target Value | Measurement Method |
| --- | --- | --- |
| Meeting Attendance | At least 90% | Attended member-sessions ÷ planned member-sessions × 100 |
| Blocked Task Follow-up | Within one working day | Review Jira blocker age and follow-up records |
| Documentation Review | All major sections reviewed before submission | Checklist showing reviewer and review status |

## 2.6 Planning Conclusion

Effective planning provides a shared baseline for scope, schedule, responsibilities, and quality expectations. The timeline clarifies deadlines, risk management prepares the team for likely obstacles, and KPIs make progress measurable. Regular communication and incremental integration help the team coordinate its separate modules and prepare a consistent submission.

# 3. Literature Review

Prepared By: Hesham Ibrahim El Sebaei Mohamed

This review examines established accommodation-booking platforms to identify common user-facing capabilities and practical lessons for the proposed academic system. The review is based primarily on public-facing platform information; it is a practical feature comparison rather than a peer-reviewed academic study.

## 3.1 Booking.com

Overview: Booking.com is an online travel platform that allows users to search for accommodation, inspect property information, compare available options, and review guest feedback where provided. The conditions shown for a reservation depend on the selected property and rate.

Relevant features

Search by destination and travel dates.

View property descriptions, photographs, facilities, and room or rate details.

Use available filters and sorting options to narrow results.

Review ratings and guest comments where available.

Access reservation details and applicable payment or cancellation conditions.

Advantages: A familiar search-and-compare journey, detailed property information, and visibility of reservation conditions can help users make informed choices.

Limitations: Options and policies vary by property, rate, and destination. The platform is a marketplace, so its workflows and integrations are broader than the intended scope of a small single-system graduation project.

Official source: https://www.booking.com/

## 3.2 Agoda

Overview: Agoda is an online accommodation-booking platform through which users can explore properties, compare available stays, inspect facilities and photographs, and access reservation support.

Relevant features

Search accommodation by destination and travel dates.

Browse property details, facilities, and photographs.

Use available filters to narrow results.

Consult ratings or reviews where available.

Locate reservation information and applicable cancellation guidance.

Advantages: The platform illustrates the value of concise accommodation information, result filtering, and accessible booking support.

Limitations: Available offers and booking conditions depend on the selected property and rate. A small academic system does not need to reproduce a large marketplace's breadth of inventory or external support infrastructure.

Official sources: https://www.agoda.com/ and https://www.agoda.com/info/contact.html

## 3.3 Hotels.com

Overview: Hotels.com is an accommodation-booking service that presents hotel options, property information, prices, and reservation details. Its public website provides a useful point of comparison for the general hotel-search and booking journey.

Relevant capabilities to examine

Search accommodation using destination and stay dates.

Review property details and room options.

Compare displayed prices and relevant booking conditions.

Access reservation details and support information.

Advantages: Its accommodation-focused journey provides a useful reference for presenting hotel information and helping users move from search to reservation.

Limitations: The platform's exact features and terms may vary by location, property, and offer. It is a commercial marketplace, while the proposed project focuses on internal hotel operations and core management functions.

Official source: https://www.hotels.com/

## 3.4 Comparative Analysis

The comparison below summarizes broad capabilities. It does not imply that every feature or policy is available for every property or reservation.

| Dimension | Booking.com | Agoda | Hotels.com | Design Implication |
| --- | --- | --- | --- | --- |
| User Experience | Search-led journey with property details and reviews where available | Accommodation search with property details and support information | Hotel-focused discovery and reservation journey | Use consistent navigation and clear labels. |
| Room Search | Destination and date search; filters vary by view | Destination and date search; available filters | Destination and stay-date search | Validate dates and show only rooms matching availability. |
| Booking Process | Reservation conditions depend on selected rate | Reservation conditions depend on selected rate | Reservation terms depend on selected offer | Show key terms before confirmation. |
| Reporting | Marketplace-facing booking information; not a model for internal hotel reports | Marketplace-facing booking information; not a model for internal hotel reports | Marketplace-facing booking information; not a model for internal hotel reports | Provide internal booking and room reports for staff. |
| Flexibility | Options depend on property, rate, and policy | Options depend on property, rate, and policy | Options depend on property, rate, and policy | Support permitted modifications and cancellations with clear rules. |

## 3.5 Lessons Learned

Room search should use clear date inputs and reliable availability checks.

Room and property information should be easy to compare and should include capacity, price, and relevant facilities.

Booking terms should be visible before the user confirms a reservation.

Users should be able to locate reservation references and booking history without unnecessary effort.

Filters and sorting can reduce search effort, but advanced marketplace features should remain optional if they threaten the core schedule.

Internal staff need reports and administrative controls that are different from the customer-facing functions of a booking marketplace.

## 3.6 Literature Review Conclusion

The reviewed platforms demonstrate common patterns in accommodation discovery, room information, reservation management, and the presentation of booking conditions. For the proposed Hotel Booking System, the most relevant priorities are correct availability, clear room details, dependable booking confirmation, accessible booking history, and appropriate staff controls. Advanced features such as online payments, map-based discovery, and external marketplace integrations are outside the initial scope unless approved as future extensions.

## 3.7 References

Booking.com. (n.d.). Official accommodation booking website. https://www.booking.com/

Agoda. (n.d.). Official accommodation booking website. https://www.agoda.com/

Agoda. (n.d.). Contact and booking support information. https://www.agoda.com/info/contact.html

Hotels.com. (n.d.). Official hotel booking website. https://www.hotels.com/

Academic note: These official platform sources support a practical feature comparison. If the course requires peer-reviewed literature, additional scholarly sources should be selected from an academic database and cited in the relevant discussion.

# 4. Requirements Gathering

This section consolidates stakeholder needs, user stories, use cases, and requirements for the first-submission baseline. Items should be reviewed by the team and supervisor before being treated as formally approved requirements.

## 4.1 Stakeholder Analysis

Prepared By: Hesham Ahmed Fathy El Shanawy

| Stakeholder | Role | Needs | Expectations |
| --- | --- | --- | --- |
| Customer | Searches for rooms and manages personal reservations | Accurate room availability, understandable prices and policies, booking history | Simple workflow, privacy, and reliable confirmation |
| Receptionist | Handles guest enquiries and reservation-related tasks | Quick access to room status, customer records, and booking details | Accurate records and efficient service |
| Administrator | Maintains rooms, users, and operational records | Controlled access to management functions and valid data | Consistent updates, traceability, and fewer errors |
| Hotel Manager | Reviews occupancy, booking activity, and operational summaries | Booking reports, room reports, and dashboard statistics | Timely and useful information for decisions |
| Project Supervisor | Reviews progress and academic deliverables | Clear scope, documented progress, and evidence of team contribution | Milestones met and submission requirements addressed |

Stakeholder engagement: customers are represented through user stories and workflow reviews; operational staff needs inform management functions; the hotel manager's needs inform reporting; and the supervisor's expectations guide milestone reviews and documentation quality.

## 4.2 User Stories

Prepared By: Hesham Ahmed Fathy El Shanawy

| ID | User | Story | Priority |
| --- | --- | --- | --- |
| US-01 | Customer | I want to register an account so that I can use the system with my own profile. | High |
| US-02 | Registered user | I want to log in and log out securely so that access to my account is controlled. | High |
| US-03 | Registered user | I want to view and update my profile so that my personal information remains accurate. | Medium |
| US-04 | Customer | I want to search available rooms by dates and requirements so that I can find a suitable room. | High |
| US-05 | Customer | I want to book an available room so that I can reserve accommodation for my stay. | High |
| US-06 | Customer | I want to view my booking history so that I can check current and previous reservations. | High |
| US-07 | Customer | I want to modify a booking when permitted so that I can respond to changes in my travel plans. | Medium |
| US-08 | Customer | I want to cancel a booking when permitted so that the reservation record reflects my decision. | Medium |
| US-09 | Administrator | I want to add, edit, and remove room records so that room information remains current. | High |
| US-10 | Receptionist | I want to search and view customer records so that I can assist guests efficiently. | High |
| US-11 | Receptionist | I want to add and update customer details so that customer records remain accurate. | Medium |
| US-12 | Hotel Manager | I want to view booking and room reports so that I can monitor hotel activity. | High |
| US-13 | Hotel Manager | I want to view dashboard statistics so that I can review key operational indicators quickly. | Medium |
| US-14 | Administrator | I want administrative functions to be restricted by role so that only authorized users can make sensitive changes. | High |

## 4.3 Use Cases List

Prepared By: Hesham Ahmed Fathy El Shanawy

| Use Case | Actor | Preconditions | Main Flow | Postconditions |
| --- | --- | --- | --- | --- |
| UC-01 Register | Guest / new user | Registration form is available; required fields are provided. | Validate input, create account, and show success or clear validation feedback. | Account is created or an actionable error is displayed. |
| UC-02 Login | Registered user | Account exists and login page is available. | Submit credentials; system validates them and starts an authenticated session if valid. | User is authenticated or access is denied. |
| UC-03 Logout | Authenticated user | User has an active session. | Select logout; system ends the session and returns to a public or login view. | Protected pages require authentication again. |
| UC-04 View Profile | Authenticated user | User is logged in. | Open profile page and retrieve the user's own profile data. | Profile information is displayed only to the authorized user. |
| UC-05 Search Room | Customer / receptionist | Room records exist; search criteria can be entered. | Enter dates or criteria; system checks availability and displays matching rooms. | Matching results or a clear no-results message is shown. |
| UC-06 Book Room | Customer / receptionist | A room is available and required booking details are valid. | Select room and dates; confirm details; system validates availability and saves reservation. | Booking reference and reservation details are displayed after successful saving. |
| UC-07 Modify Booking | Customer / authorized staff | A booking exists and is eligible for modification. | Locate booking, change permitted details, validate availability, and save changes. | Updated booking details are stored and shown. |
| UC-08 Cancel Booking | Customer / authorized staff | A booking exists and cancellation is permitted. | Locate booking, review applicable rule, confirm cancellation, and update status. | Cancellation status is recorded and availability is recalculated. |
| UC-09 Add Room | Administrator | Administrator is authenticated. | Enter room details; validate required fields and save. | Room record is created. |
| UC-10 Edit Room | Administrator | Target room exists and administrator is authenticated. | Retrieve room, change permitted fields, validate, and save. | Updated room details are stored. |
| UC-11 Delete Room | Administrator | Target room exists; deletion is permitted by project rules. | Select room and confirm removal or deactivation. | Room is removed or deactivated without corrupting historical bookings. |
| UC-12 Add Customer | Receptionist / administrator | Authorized staff member is authenticated. | Enter customer details and submit the record. | Customer record is created after validation. |
| UC-13 Generate Reports | Hotel manager / administrator | User has reporting permission and report data exists. | Choose report type and criteria; system summarizes relevant records. | Report or dashboard summary is displayed. |

## 4.4 Functional Requirements

Prepared By: Abdelhamid Adel Abdelhamid Abdelrahman

The requirements below define expected system behavior at the first-submission level. They should be refined during analysis and design, with acceptance criteria added where needed.

### User Management

FR-01 The system shall allow a new user to register using required account information.

FR-02 The system shall validate required registration fields before creating an account.

FR-03 The system shall prevent registration using an account identifier that must be unique.

FR-04 The system shall allow registered users to log in with valid credentials.

FR-05 The system shall reject invalid login credentials with a clear, non-sensitive message.

FR-06 The system shall allow authenticated users to log out.

FR-07 The system shall allow an authenticated user to view their own profile.

FR-08 The system shall allow an authenticated user to update permitted profile fields.

### Room Management

FR-09 The system shall allow authorized administrators to add room records.

FR-10 The system shall allow authorized administrators to edit existing room details.

FR-11 The system shall allow authorized administrators to delete or deactivate a room when permitted.

FR-12 The system shall allow users with permission to search and view room information.

FR-13 Each room record shall include the agreed identifying details, room type, capacity, price, and status.

FR-14 The system shall validate room fields before saving changes.

FR-15 The system shall distinguish rooms that are available, unavailable, or otherwise not bookable.

### Booking Management

FR-16 The system shall allow a customer or authorized staff member to search rooms for a selected stay period.

FR-17 The system shall check room availability before creating a reservation.

FR-18 The system shall prevent overlapping active reservations for the same room and dates.

FR-19 The system shall allow an authorized user to create a booking for an available room.

FR-20 The system shall generate or assign a unique reference for each successful booking.

FR-21 The system shall display booking details after a reservation is successfully saved.

FR-22 The system shall allow users with permission to view booking history.

FR-23 The system shall allow an eligible booking to be modified according to the agreed rules.

FR-24 The system shall allow an eligible booking to be cancelled and record its updated status.

FR-25 The system shall validate booking dates and reject invalid date ranges.

### Customer Management

FR-26 The system shall allow authorized staff to add customer records.

FR-27 The system shall allow authorized staff to edit permitted customer details.

FR-28 The system shall allow authorized staff to search customer records.

FR-29 The system shall allow authorized staff to view a customer's relevant record and booking information.

FR-30 The system shall validate required customer fields before saving a record.

FR-31 The system shall restrict customer-record access to authorized roles.

### Reports & Dashboard

FR-32 The system shall provide a booking report based on available reservation records.

FR-33 The system shall provide a room report summarizing room records and statuses.

FR-34 The system shall display agreed dashboard statistics derived from stored system data.

FR-35 The system shall apply report filters or date criteria where included in the agreed scope.

FR-36 The system shall restrict management reports to authorized users.

FR-37 The system shall present report results in a readable format and handle empty result sets clearly.

## 4.5 Non-Functional Requirements

Prepared By: Abdelhamid Adel Abdelhamid Abdelrahman

| Category | ID | Requirement |
| --- | --- | --- |
| Performance | NFR-01 | Common search and record-retrieval operations should complete within 3 seconds under the agreed test conditions. |
| Performance | NFR-02 | The system should provide feedback for longer-running operations rather than appearing unresponsive. |
| Security | NFR-03 | Passwords must not be stored as plain text; a suitable password-hashing approach should be used if authentication is implemented. |
| Security | NFR-04 | Administrative functions must be accessible only to authorized roles. |
| Security | NFR-05 | User input must be validated to reduce invalid data and common input-related vulnerabilities. |
| Security | NFR-06 | A user must not be able to view or modify another user's private profile or bookings without authorization. |
| Reliability | NFR-07 | A booking confirmation must be shown only after the reservation has been successfully saved. |
| Reliability | NFR-08 | The system should preserve consistent booking and room-status information when operations succeed or fail. |
| Availability | NFR-09 | The application should be available for scheduled demonstrations and planned testing sessions, subject to the project environment. |
| Availability | NFR-10 | The team should document known startup or configuration dependencies needed to run the application. |
| Scalability | NFR-11 | The application structure should allow additional rooms and customer records without requiring a redesign of core workflows. |
| Maintainability | NFR-12 | Code should be organized into understandable modules and use consistent naming conventions. |
| Maintainability | NFR-13 | Important business rules and non-obvious decisions should be documented. |
| Compatibility | NFR-14 | The application should run in the agreed Java runtime and development environment documented by the team. |
| Compatibility | NFR-15 | The team should document the supported database option and any environment-specific setup assumptions. |
| Usability | NFR-16 | Forms should use clear labels and provide understandable validation messages. |
| Usability | NFR-17 | Related functions should use consistent terminology and navigation patterns. |
| Data Integrity | NFR-18 | The system should validate date ranges and avoid conflicting active reservations for the same room. |
| Testability | NFR-19 | Core business rules should be structured so that they can be tested with repeatable test cases. |
| Traceability | NFR-20 | Requirements, tasks, and reported defects should be traceable through project documentation or Jira. |

# 5. Team Contribution Summary

| Team Member | Responsibility | Deliverables |
| --- | --- | --- |
| Abdelhamid Adel Abdelhamid Abdelrahman | Project Planning & Management; Requirements Engineering; User Management Module; Customer Management Module; Functional Requirements; Non-Functional Requirements; GitHub Repository Management | Project Plan; Gantt Chart; Risk Management Plan; KPIs; Team Responsibilities Matrix; Functional Requirements; Non-Functional Requirements; GitHub Repository Management; Login Functionality; Registration Functionality; Logout Functionality; Profile Management; Customer Management Features (Add, Edit, Search, View) |
| Hesham Ibrahim El Sebaei Mohamed | Literature Review and Room Management Module | Existing-system review; competitor comparison; lessons learned; add/edit/delete/search/view rooms |
| Hesham Ahmed Fathy El Shanawy | Stakeholder Analysis and Booking Management Module | Stakeholder table; user stories; use case list; booking creation, modification, cancellation, booking history |
| Mohamed Sameh El Sayed Mohamed Salam | Project Proposal and Reports & Dashboard Module | Introduction; problem statement; objectives; scope; booking reports; room reports; statistics; dashboard |

# 6. Shared Responsibilities

All team members participate in the following activities. Shared ownership does not replace the module-specific responsibilities listed above.

Database Design

Database Implementation

Documentation and consistency review

Test Case Creation

Manual Testing

Integration Testing

System Testing

Selenium Testing

GitHub Management

Bug Reporting

Bug Fixing

Final Presentation

# 7. Submission Checklist

Use this checklist during the final review of the first submission. The boxes are intentionally left unchecked so the team can confirm completion after review.

☐  Project Proposal

☐  Project Planning & Management

☐  Literature Review

☐  Stakeholder Analysis

☐  User Stories

☐  Use Cases List

☐  Functional Requirements

☐  Non-Functional Requirements

Final review reminders:

Confirm names, track, and submission date.

Check that the scope and requirements use consistent terminology.

Verify that all referenced external sources are listed.

Confirm supervisor instructions and any required institutional cover-page format.

Update the Word Table of Contents after any final edits.

# Project Approval

The undersigned confirm that this document is submitted for review as the First Submission of the Hotel Booking System Graduation Project.

Supervisor Signature: ______________________________________________

Team Leader Signature: _____________________________________________

Date: _____________________________________________________________

Additional Comments:

___________________________________________________________________

___________________________________________________________________